Smith Web Development
MVP Project Proposal
Find Me Gluten Free

# Project Overview

This proposal outlines the development of a custom full-stack web application designed to help Disneyland guests locate gluten-free and celiac-friendly dining options. The platform will include interactive park maps, restaurant detail pages, curated gluten-free menu information, user reviews, photo uploads, community updates, and a custom administration portal that allows the owner to manage parks, maps, restaurants, menu items, reviews, and community submissions.

# Technology Stack

Frontend: TypeScript React application

Backend: ASP.NET Core Web API

Database: MySQL

Photo Storage: AWS S3 buckets or Azure Blob Storage

Source Control: GitHub

Hosting: Azure or AWS

Payment Processing: Stripe or PayPal

# MVP Deliverables

Interactive map for each park.

Administrator can create and manage multiple parks.

Administrator can upload or replace the custom map image for each park.

Administrator can place, move, edit, and remove restaurant pins on each map.

Only restaurants with gluten-free or celiac-friendly options will be shown publicly.

Restaurant detail pages with descriptions, hours, location, photos, and filter tags.

Menu item pages with name, description, price, gluten-free status, cross-contamination notes, meal category, and images.

Search by park, restaurant, and menu item.

Filters for breakfast, lunch, dinner, snacks, dedicated fryer, mobile ordering, and park location.

User accounts and login.

Ratings, written reviews, and photo uploads.

Review context fields such as celiac disease, gluten sensitivity, or gluten-free preference.

Community update submissions for temporary availability, suggested corrections, or menu changes.

Community submissions remain pending until approved by the administrator.

Custom Admin CMS to manage parks, maps, restaurants, restaurant pins, menu items, reviews, photos, and community updates.

Responsive mobile-friendly design for phones, tablets, and desktops.

Payment processor setup using Stripe or PayPal.

Production deployment and GitHub repository setup.

# Admin CMS Scope

Park Management: create, edit, delete, reorder, and upload park maps.

Map Management: place restaurant pins visually on the uploaded map image.

Restaurant Management: create, edit, archive, and manage restaurant information.

Menu Management: create, edit, archive, and organize menu items by restaurant and meal type.

Review Management: view, approve, remove, or moderate reviews and uploaded photos.

Community Update Management: approve or reject suggested changes before they appear publicly.

# Estimated Development Effort

The following areas are expected to require the most development time and should be considered the core complexity of the MVP:

| Area | Estimated Hours |
| --- | --- |
| Custom Admin CMS | 40–60 hours |
| Interactive map with draggable restaurant pins | 30–45 hours |
| Reviews, photos, and moderation | 30–40 hours |
| Overall UI polish and responsive design | 30–50 hours |
| Testing and refinement | 25–40 hours |

# Estimated Timeline

Estimated completion by October 2026, assuming timely client feedback, approval of milestones, and receipt of required content.

# Project Investment

| Development Phase | Included |
| --- | --- |
| Discovery & Planning | Included |
| UI/UX Design | Included |
| Database Design | Included |
| Frontend Development | Included |
| Backend API Development | Included |
| Photo Storage Setup | Included |
| Interactive Maps | Included |
| Admin CMS | Included |
| Authentication | Included |
| Reviews & Community Features | Included |
| Payment Integration | Included |
| Deployment | Included |
| Testing & QA | Included |
| Project Management | Included |

Fixed MVP Project Price: $8,500

# Payment Schedule

40% ($3,400) due prior to project kickoff.

60% ($5,100) due upon final delivery and deployment to the client.

# Items Not Included in MVP

AI chatbot or AI assistant.

Google Sign-In.

Multi-factor authentication.

Native iOS or Android mobile apps.

Automated Disney menu synchronization or web scraping.

Ongoing hosting, maintenance, support, or content entry after launch unless agreed separately.

Disney trademark licensing, legal review, or official Disney API/data partnerships.